## Slide 1: Suomi National Polar-orbiting Partnership (NPP) NASA VIIRS Level-1 Algorithm/Software Development Fred Patt Vincent Chiang
May 19, 2015

## Slide 2: Background
The SNPP ROSES AO (November 2013) stated that “NASA… is arranging for the NASA Level-1 Suomi NPP product algorithm development…”
Jim Gleason chartered the formation of a working group with representation from the existing VIIRS PEATEs.
  Goal: provide a fast efficient, easy-to-maintain, VIIRS Level-1 algorithm that provides diagnostic insight and that can be adapted for time-dependent changes in the instrument.
  Fred Patt was asked to coordinate the WG.
Kick-off meeting was held on December 12, 2013, and meetings have continued every 2 to 3 weeks.
Members have been added as needed.

## Slide 3: L1ASWG Membership
Fred Patt (Ocean lead and overall coordinator)
Vincent Chiang (VCST lead)
Liam Gumley (Atmosphere lead)
Gary Lin (Geolocation lead)
Ed Masuoka (Land lead)
Sam Anderson
Sean Bailey
Carol Davidson
Sadashiva Devadiga
Gene Eplee
Gene Feldman
Gwyn Fireman
Bryan Franz
Jon Fulbright
Alfreda Hall
James Kuyper
Ning Lei
Mash Nishhama
Chengbo Sun
Kevin Turpie
Jack Xiong
Robert Wolfe
Zhangshi Yin

## Slide 4: Primary Objectives Defined by L1ASWG
VIIRS Level-1 processing starting from EDOS Level-0 data feed.
Modular, well-documented, efficient, robust, portable software, owned and maintained by NASA.
Straightforward implementation of instrument calibration equations and support for calibration updates.
Data product formats developed and maintained by NASA. Level-1B and Geolocation will be the standard final products.
Separate executables and products for Level-1A, Geolocation and Level-1B.
Reasonable granule length chosen by NASA.
  6 minutes was requested by the Atmosphere team and agreed to by other teams.
Reduce number of calibrated data files (i.e., eliminate separate files for each VIIRS band).
  One file per resolution (M-band, I-band, DNB).
  Currently IDPS generates over 22,000 SDRs per day.

## Slide 5: Further Objectives
Product formats compatible with both NetCDF4 and HDF5
  Serve the largest possible user community
Modular calibration and geolocation software
  Run standalone or link with existing software
Rapid-prototyping development methodology
  Schedule and resource constraints
Compliance with metadata standards (ISO, CF)

## Slide 6: Proposed Processing Strategy
Land SIPS maintains master copies of processing software.
EDOS pushes L0 files to Land SIPS landing zone.
Land SIPS processes data to generate Level-1A, OBC, Geolocation and Level-1B data products and archives in LAADS.
  LUTS provided by VCST.
Atmosphere and Ocean SIPS pull Level-0 and/or Level-1A products from LAADS.
LAADS acts as the official distribution site for all Level-1 data products; Atmosphere and Ocean also support distribution.
All VIIRS SIPS process science data using NASA Level-1 products.

## Slide 7: Accomplishments
ATBD updates submitted in July 2014.
Authorization to proceed from J. Gleason in October 2014.
Data product formats developed and nearly finalized.
  Quality flags still being worked.
EDOS testing started in November 2014
  Week-in-the-Life testing completed on May 19 (today!).
  Level-1 products generated from EDOS test data.
Build 2 software completed at end of April.
  Capable of generating NASA product formats.
  Accuracy verified against current IDPS products.
Data product formats (netCDF CDL) and sample products will be posted on ftp://samoa.gsfc.nasa.gov in pub/VIIRSL1.

## Slide 8: RDR-to-L0 Conversion
In order to have a complete mission archive of Level-1A data, the existing VIIRS RDR archives held by the SIPSs need to be converted to Level-0 (EDOS PDS) format.
The Ocean SIPS developed a utility to read an ordered list of RDR products and generate PDS files.
  This process has been verified by comparison of results with EDOS PDSs, Level-1A processing tests and internal analysis.
The Ocean and Land SIPS RDR archives through April 2015 have been reconciled.
Following the commencement of routine EDOS data deliveries, a mission set of PDSs will be generated from the RDR archive and made available to the VIIRS SIPSs.

## Slide 9: Future Milestones
EDOS continuing data deliveries start – May 19, 2015
  May be interrupted, e.g. for software updates.
VIIRS Level-1 software complete – June 30, 2015
  Further refinements will be made as needed based on testing results or to improve efficiency.
Configuration of Level-1 software and routine production in Land SIPS – mid-August 2015.
EDOS operational data deliveries – August 2015.
End of RDR acquisition by SIPSs – December of 2015.

## Slide 10: QUESTIONS?

## Slide 11: BACKUP

## Slide 12: Allocation of Responsibilities
Ocean SIPS
  L0-to-1A and OBC file processing software
  I/O routines for other teams
  Data product formats
  Calibration ATBD support
Geolocation Team
  Geolocation ATBD updates
  L1A-to-Geolocation processing software
VCST
  Calibration ATBD updates
  L1A-to-L1B processing software
Land SIPS
  Data product formats
  Software development and testing support
Atmosphere SIPS
  Data product formats
  Software development and testing support

## Slide 13: Issues, Concerns, Challenges
Aggressive development schedule
  Frequent, informal tag-ups to monitor progress
  Mid-term peer review to make course corrections if needed
Resource contention (e.g., J1 testing for VCST and Geolocation Teams)
  Other VIIRS teams can provide additional resources if needed
Verification of RDR data set for Level-0 retrospective archive
  Number of granules makes comparisons difficult
  CLASS interface makes it very tedious to determine whether they have better versions of data products
Support for Science Team algorithm interface to / testing with NASA Level-l products
Need for parallel operation with both IDPS and EDOS data deliveries
  Block 2.0 implementation schedule
Granule period
  Atmosphere ST members have requested 6 minutes as per CrIS/ATMS