## Slide 1: Land Report Back
Chris Justice (VIIRs)
and
Steve Running (MODIS)

## Slide 2: Status
MODIS maintenance is proceeding without any major problems
  Collection 6 is in process and will be completed March 2016 (Tier 1)
  Discussion needed re. Collection 6.x and 7
  MODLAND group will update their web pages
VIIRS NASA Land Products are in various stages of development
  L1 reprocessing underway
  Phased approach is being adopted based on product readiness
  ATBD’s are being completed for the Phase 1 products
  Waiting for EDOS>NASA L1b to be completed (Aug 2015) before starting production
  LANCE NRT products for Fire, Corrected Reflectance and SR will follow shortly thereafter (Sept 2015)
  GSFC MERRA-2 will be evaluated for use with VIIRS LST
  VIIRS Land Web Site – important to help the community understand the differences between NASA and NOAA Land products

## Slide 3
C6 Land Reprocessing Timeline
C5 Land Processing and C4.1 LST
Feb
2015
Mar
Apr
May
June
July
Aug
Mar
2016
C6 Atmos Reproc - Terra
C6 Atmosphere Forward Processing -Terra
Delivery and Testing for products in Tier 2
Mar
2017
C6 Land Forward processing
C6 Land Reprocessing
Dec
2015
C6 Atmosphere Forward Processing - Aqua
Re-reprocessing
2000055-2003192
C6 Land Reprocessing
Reprocesseing stopped at 2007224
Reprocesseing resume at 2007224
Public release of Teir1 Land Products
Expected completion of Land Reprocessing

## Slide 4
 | Heritage MODIS ATBD | Land SIPS Production Status | Same Algorithm as JPSS ATBD | Algorithms Delivered to the Land SIPS for Processing | Draft ATBD Delivered for Review | Delivery of User's Guide | Products Delivered to DAAC
Surface Reflectance | ✔ | ✔ | ✔ | 1-Mar-15 | 15-Jun-15 | 15-Jul-15 | 30-Sep-15
LAI/FPAR | ✔ | Prototype** | No | 30-Aug-15 | 1-Sep-15 | 1-Sep-15 | 28-Feb-16
Snow Products | ✔ | Prototype* | No | 30-Aug-15 | 30-Aug-15 | 30-Aug-15 | 26-Feb-16
MAIAC | ✔ | New | No | 30-Aug-15 | 30-Sep-15 | 30-Sep-15 | 29-Dec-15
BRDF/Albedo | ✔ | Prototype*** | No | 30-Sep-15 | 30-Sep-15 | 28-Mar-16 | 28-Mar-16
Burned Area | ✔ | New | No | 30-Nov-15 | 30-May-15 | 30-Jan-17 | 31-Dec-16
Active Fires | ✔ | ✔ | ✔ | 30-Dec-14 | 30-Jun-15 | 30-Jun-15 | 29-Mar-16
Vegetation Index | ✔ | New | No | 30-Dec-15 | 31-Jan-16 | 1-May-16 | 30-Apr-16
LST & E | New | New | No | 1-Jan-16 | 30-Sep-15 | 1-Aug-16 | 31-Dec-16
Ice Products | ✔ | New | No | 30-May-16 | 30-May-16 | 30-May-16 | 26-Nov-16
Phenology | New | New | No | 30-Nov-16 | 31-Oct-16 | 31-Oct-16 | 29-Apr-17
NASA’s Land SIPS is currently developing science-quality Suomi NPP Land science products to enable extension of the records of the following EOS products. A finalized production schedule has been established based on science team readiness, as well as priorities with respect to current integration, testing, and production activities.
✔Completed Task; *Product integration has begun; **Product integration has completed and testing has begun; *** Product integration and testing has completed.

## Slide 5: Instruments
Thanks to Jack X MCST and VCST (KUTGW)
  VIIRS: request continued communication with NOAA SDR team to avoid L1/SDR LUT divergence - so we facilitate higher order product RTO as and if NOAA allows
MODIS could run through Terra (2022) and Aqua (2022?)
  Nice presentation from Terra Flight System Manager
  Terra Decision with HQ - Land team endorses maximum platform longevity – the science case is clear
Will eventually need a replacement for MODIS Terra
  Sentinel 3a (2015),b,c, (10 am) OLCI pointing/ SLSTR will be available but for Land will require considerable development to merge with VIIRS
  Request ! - once JPSS-1 (2017) is up and running (2018+) move NPP to 10 am overpass – science justification can be made

## Slide 6: Team Issues Arising
MODIS
  MODIS CMG – gap-filled products being considered across the board (modeling community)
VIIRS
  Revisit gridding and sinusoidal projection now rather than later – needs further discussion
  Direct Readout common versions of land algorithms (e.g. fire) needed by the community for GSFC DRL (NASA) and Wisconsin DB (NOAA) – to avoid confusion

## Slide 7: VIIRS Land ATBD Outline
0 Introduction
  1 Science/Applications Rationale for the Product
  1.2 Intended user community
2.0 The Algorithm
  2.1 Technical Background and Heritage
  2.2 Algorithm Description
  2.3 Product Description
3.0 Product Inputs
  3.I Spectral Bands
  3.1 Masks, Thresholds and Ancillary Data
4.0 Product Accuraccy /Uncertainty
4.1 Uncertainty Estimate
4.2 Validation Approach
5.0 Data Format
5.1 Format
5.2 QA Metadata
6.0 Product Publications
7.0 References

## Slide 8: AVHRR>MODIS>VIIRS (1981>) Long Term Data Record
A unique record – “satellite equivalent to the Keeling Curve” ( w. all due respect to Landsat)
CDR Land LTDR - Vermote et al. – considerable effort to develop a consistent cross-calibrated SR, LAI/FPAR product and associated data inputs and accuracies (NASA Measures> NOAA CDR – latter requires considerably more documentation)
  Additional CDR’s are needed
NASA Measures ESDRs
  Continuous Fields AVHRR > MODIS- Sohlberg, DiMicelli et al.
  Vegetation Indices AVHRR > MODIS– Didan et al.
  NASA ESDR name is used broadly e.g. VIIRS ESDR’s
Outreach - Running/Justice proposing a joint-instrument Land Special Edition on exploiting the data record to identify significant ‘trends’ (next 2 years) to include results from ST projects

## Slide 9: Issues for HQ consideration
Land community ‘enthusiastic’ that we will soon have NASA VIIRS science products
  The Team will need to get them right in terms of data quality, distribution and documentation
  JPSS needs to be merged into the NASA VIIRS data stream – are the necessary arrangements in place?
VIIRS Product Validation needs a strategy and funding
  Suggest NASA explore SNPP-JPSS Validation co-funding opportunities
  CEOS LPV playing a critical role as ECV’s continue to get attention and international data sets are coming on line (e.g. ESA CCI’s)
Some MODIS products not currently being continued with NASA VIIRS – Could benefit from a ‘formal review’ of NASA’s Continuity Products based on Earth Science and Applied Science Program priorities – which would be brought under the Senior Review (programmatic) rather than ROSES (experimental) ?
  Strategic Planning needed for multi-decadal Long Term Data Records – is this something the Decadal Survey should consider ?
  Missions to Measurements – where are we on that spectrum?

## Slide 10: Issues for Team Leaders
Meeting format too long – shorter meeting would keep people and be more cost effective
Suggestion 18 months rather than annual meetings and 2.5 days rather than 3.5 days
  Discipline ‘science highlights’ presentations rather than individual project reporting
  Discipline meetings to focus on in-depth discussion of issues