## Slide 1
MODIS and VIIRS Product Status
Sadashiva Devadiga
NASA GSFC

## Slide 2: Outline
MODIS (C61) forward processing Status
MODIS C7 reprocessing plan
VIIRS (C1 and C2) processing status
Conclusion

## Slide 3: MODIS C61 Forward processing
Leading edge of the MODIS C61 forward processing lags current day by a day or two except for maneuver days or satellite/instrument anomaly
  Maneuver days are evaluated by LDOPE for geolocation error from LOPA
  C61 MAIAC reprocessing yet to complete 2018 – 2021, and C62 reprocessing of DSR/PAR to start in May 2023.
C6 L1 processing and land reprocessing discontinued in Feb 2023
  Decommissioning of C6 products currently in planning
NRT processing is all C61 and is completed typically 2 to 2.5 hours after acquisition of data for all L1 and L2 swath data products.

## Slide 4: MODIS C7 Reprocessing Plan (Tentative)
C7 MODIS L1B (Jan 2024 – June 2024)
  MODIS L1B algorithm changes and LUT delivered by MCST
  Integration of C7 L1 PGEs and downstream select set of C61 L2 atmosphere and land PGEs completed
  Science test in progress for atmosphere, expected to complete in May 2023.
  Science test for land expected to start in May 2023
  Geolocation change delivery in June 2023
C7 Atmosphere reprocessing (early 2024 – fall 2024)
  Algorithm change delivery and integration in progress
C7 Land reprocessing (late 2024 – early 2026)
  Currently in planning
Factors driving the collection reprocessing schedule
  Science Team funding
  Number of changes and change delivery
  Science tests at SCF and MODAPS
Details at Panel 4: MODIS Collection V7 and End of Mission processing

## Slide 5: VIIRS (C1 and C2) Processing Status
SNPP VIIRS (C1 and C2)
  Leading edge lags current day by a day or two except for maneuver days
  C2 reprocessing of L1 completed in Aug 2022
  C2 land reprocessing completed recently for the mission period 2018 – current date. Reprocessing of early mission period in progress.
  C1 processing to continue for at least six months after completion of C2 reprocessing (i.e. through at least end of 2023)
J1/NOAA-20 VIIRS (C2)
  Processing of L1 and land products in AS 3194 as experimental version, never released to public. To be decommissioned in May 2023.
  C2 and C2.1 version of L1 available to public. C2 version of L1 to be decommissioned soon.
  C2 land reprocessing completed recently – used C2.1 version of L1.
J2/NOAA-21 VIIRS (C2)
  Processing of L1 and land products in progress in AS 4014 of LAADS – products are experimental and use C2 algorithms and VCST delivered incremental versions of LUTs.
  Operational C2 reprocessing of L1 and land products for public release is pending LDOPE and land science team’s evaluation and approval of L1 and land product performance.

## Slide 6: Conclusion
MODIS (Terra, Aqua and Combined)
  C61 Forward processing is nominal.
  C7 L1 reprocessing expected to start early 2024, followed by atmosphere and land.
VIIRS (SNPP)
  Forward processing includes C1 and C2.
  C2 land reprocessing of 2018 – current completed, early mission period of SNPP in progress.
  C1 processing to be decommissioned end of 2023 or early 2024.
VIIRS (J1/NOAA-20)
  C2.1 L1 is the latest version available to public.
  Recently completed C2 land reprocessing used C2.1 L1 products.
VIIRS (J2/NOAA-21)
  Experimental version of L1 and land products in AS 4014
  Reprocessing of operational C2 version of L1 and land product for public release is awaiting science teams review and approval of L1 and land product performance.